## Slide 1
Agile Methodology
Azure DevOps / Git

## Slide 2: Agenda
How to analyze and estimate a project?
What is Agile? How it works?
Introduction to Azure DevOPS
Code branching strategies
Introduction to Git: Pull/Push, Branch/Merge, Resolve Conflicts

## Slide 3: How to analyze & estimate a project? (the problem)
One of the most critical -and usually most difficult- stage of a project is providing an effort estimation.
If you ask your team members how long a specific task will take, most probably you will get diverse answers depending on:
  The complexity of the task itself
  The understanding of the requirement by each team member and the identified risks
  The experience of each team member with the specific business domain and/or technology stack
  Any learning curve required

## Slide 4: What is Agile?
From Wikipedia: Agile is a an approach to software development under which requirements and solutions evolve through the collaborative effort of self-organizing and cross-functional teams and their customer(s)/end user(s).
It advocates adaptive planning, evolutionary development, early delivery and continual improvement.
It encourages rapid and flexible response to change.

## Slide 5: Yes, but how? (the project mindset)
Traditional “waterfall” software development lifecycle (SDLC) models work under a “project” mindset. Typical cycle includes:
  Requirements Analysis & Functional / Technical Specifications
  Technical Design & Use Cases / Test Cases
  Development
  Testing (Unit tests, User Acceptance Tests etc.)
  Release (users interact with the product at a very “final” stage)

## Slide 6: Yes, but how? (the product mindset)
Agile works under a “product” mindset during which:
  We have short-development iterations (Sprints: typically 2-weeks) including testing.
  Users are involved and frequently use those new pieces of software to validate product’s value.
  Having a retrospective and re-planning session on each iteration helps team continuously adapt and maximize the value it delivers.

## Slide 7: The Agile Process
Sprint or Iteration: Basic unit of development, time boxed and restricted to specific duration (typically: 2-weeks).
Sprint planning event (max 4-hours): At the beginning of each sprint, team discusses and decides which product backlog items will be completed on this sprint � prepare a sprint backlog.
Daily stand-up (max 15-minutes): Happens on the same place at the same time every day. Team discusses what completed yesterday that contributed to the sprint goal, what is the plan for today and if any obstacles are identified that could prevent the team from meeting the sprint goal.

## Slide 8: The Agile Process (continued…)
Sprint Review (max 2-hours):
  Review work completed/not completed at the end of the sprint.
  Present the completed work to the stakeholders (incomplete work cannot be demonstrated) and collaborate on what to work on next.
Sprint Retrospective (max 1,5-hours): What went well / What went wrong during past sprint? How can we improve?

## Slide 9: Agile roles
Product Owner: The voice of the customer! Adds user stories to the product backlog, prioritizes them based on importance and dependencies. Should not dictate how the team reaches a technical solution but requires a deep understanding with both sides (business and engineers). Bridges the communication gap between the team and its stakeholders.
Delivery Team: Typically 3-9 members, includes S/W developers, UI/UX experts and test engineers.
Scrum master: Facilitates the team into following the Agile processes. Helping the product owner to maintain the product backlog. Helping the team determine the definition of done (DoD).

## Slide 10: Agile artifacts
Product backlog: An ordered list of product requirements (including features, bug-fixes, enhancements and non-functional requirements) which must be completed to deliver a viable product. Product Owner prioritizes backlog items.
Sprint backlog: A selected list of product backlog items that the team must address on the next sprint.
Kanban board: A visual representation of the work to be done, composed in 3-columns: To-do, In progress, Done.
Velocity: How many items a team can achieve in a given sprint

## Slide 11: How to estimate a project? (an Agile approach)
Planning poker: A gamified technique for estimating task efforts (can be played with cards or smartphone apps)
  Product Owner provides a short overview of the user story to be estimated. Team gets clarifications.
  Each team member selects a card with their estimate (units vary but typically we use duration days). Cards are face-down and during discussion numbers are not revealed in order not to affect other team members.
  Everyone calls their cards by turning them over.
  People with high and low estimates are given the chance to justify their estimate and the round may be repeated until a consensus is reached.

## Slide 12: What is a user story?
A user story describes a high-level requirement or functionality from the user’s point of view. Typical format:
As a <type of user>, I want <some feature> so that <some reason>.
Acceptance Criteria: Criterion 1, Criterion 2, Criterion… x/y/z
For example:
As an e-shop customer, I want to add products to my shopping cart so that I can buy them during checkout.
Acceptance Criteria:
My shopping cart is kept between sessions
If I add the same product on the shopping cart, the quantity must be increased

## Slide 13: How to write good user stories?
A good user story:
  Is short.
  Is simple.
  Avoids technicalities or technical implementation details.
  Is written from the perspective of the user.
  Describes only one piece of functionality.
  Includes Acceptance Criteria with:
    Negative scenarios of the functionality (think: validation rules)
    Performance, Security and UI/UX concerns
    Impact of the user story to other features

## Slide 14: Grooming a product backlog.
Backlog grooming is the ongoing process of reviewing product backlog items (PBIs) and making sure that they are appropriately prepared and prioritized in order to be clear and executable by the team(s).
Grooming consists of:
  Breaking bigger items into multiple smaller units. Size backlog items to fit in the time-box of a sprint!
  Clarify Acceptance Criteria.
  Investigate dependencies between items and prioritize.

## Slide 15: What is Technical Debt?
Technical Debt reflects the additional re-work caused by choosing an easy solution now instead of using a better approach that could take longer. Why do we have technical debt (// TODO comments in our code):
  Requirements were not clear at the time of implementation
  Business pressure to quick release (time-to-market)
  Last-minute specification changes
  Lack of knowledge about the product, the business domain or the technology stack

## Slide 16: Introduction to Azure DevOps
You can register your project at https://azure.microsoft.com/en-us/services/devops/ (free for up-to 5 users)
Manage your product backlog, assign work.
Manage your code with integrated version control system (Git/TFS)
Manage testing efforts with Azure Test Plans
Manage build & deployment with Azure Pipelines

## Slide 17: How can Azure DevOps help? (Azure Boards)
You can use Azure Boards to create your backlog (product or sprint).
Epics � Features � Product Backlog Items � User Stories
Epic: A business initiative to be accomplished. Examples:
  Increase customer engagement
  Support integration with external services
  Improve and simplify user experience
Feature: A shippable component of a software. Examples:
  Add mobile shopping cart
  Support text alerts

## Slide 18: How can Azure DevOps help? (Azure Test Plans)
You can organize your manual testing efforts with Azure Test Plans
  You create your test plans and define your test cases (you can create test directly from the Kanban board)
  You assign testers
  Testers run the manual tests and provide results (pass/fail)
You can also request feedback from your stakeholders for a user story with the Test & Feedback extension
In the Test Automation & Unit tests lesson we will see how to use Azure Pipelines

## Slide 19: Code branching strategies
How do we maintain our codebase? How we develop new features and fix bugs?
https://docs.microsoft.com/en-us/azure/devops/repos/tfvc/branching-strategies-with-tfvc?view=azure-devops&viewFallbackFrom=vsts
One “Main” (master) branch only…
One branch per developer which merges on master…
One branch per feature/bug which merges on master…
Other strategies… (Service, Hotfix, Release)

## Slide 20: Introduction to Git: Pull/Push, Branch/Merge, Resolve Conflicts
Push / Pull
  We will connect to our Visual Studio repository and push / pull source code!
Branch
  Branches are used when we want to develop a new feature that could take time: we don’t want to pollute the master branch code!!!
Merge
  Merge happens when code from a branch meets code from master or another branch in the repository
Resolve conflicts
  Merge can raise code conflicts. Visual Studio IDE provides tooling to help resolve those conflicts!
Tag
  When we hit a milestone version of our code, we usually Tag it. For example: Alpha_0.1, Beta_0.9, v1.0, v1.5 etc.

## Slide 21
THANK YOU